Meeting Minutes 1531

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Attendees | Decisions made | Next Step |
| 26 Feb | Alex  Alexander  Emil  Chris | * Alex implemented tests for auth\_reg function, merged branch into master * Added password storage to data\_store * Alex and Emil wrote code for auth\_login and auth\_register | * Emil will work on channels\_list function * Alexander and Chris will work on tests for channels * Discussed: people implementing functions don’t work on the tests |
| 28 Feb | Alex  Alexander  Emil  Chris | * Encountered issues pulling changes in other.py (add object to clearv1 function) without committing changes on current branch * Discussed: each person make their branch on the function they’re working on, afterwards merge branches before merging to master. Resolve merge conflicts between branches instead of with master. Hence, master merge should be perfect. * Changed users object from a list into a dictionary * Removed assumption that users can be deleted * Finished auth functions, pushed branch to master | * Emil and Chris continue working on Channels functions and tests respectively * Likewise, Alex and Alexander on Channel functions and tests * Reminder to add messagers object in data\_store to avoid merge conflict * Use discord chat to clarify who’s doing what to avoid redoing someone else’s work * Agreed to make Channels functions before channel |
| 1 March | Alex  Emil | * Removed tests involving data\_store, in particular handle testing * Emil completed channel\_create function, Alexander completed tests for it | * Still need to find a way to test handles (ie function returns) * Make all tests blackbox, assigned to Alex * Emili will make tests for channel\_list and channel\_listall |
| 3 March | Alexander Chris | * Added clear channels to clear\_v1 * Changed users to contain channels they are in (in data\_store) * Remember to separate tests and function implementation to different people | * For channel\_details, Emil will make tests and Alexander makes function * For channel\_messages, Alexander will make tests and Alex makes function * For channel\_invite, Chris will make tests and Alexander will make function * For channel\_join, Emil will make tests and Chris will make function |
| 4 March | Emil  Alexander | * Fixed return values for channel and channels functions in line with specifications * Completed channel\_join, channel\_invite and channel\_messages functions * Merged channels branch into master | * Chris make more tests for channel\_create and handles in auth * Brush up on tests for channel\_join |
| 5 March | Alex  Emil  Alexander | * Forgot to include invalid-user access error check in all functions and tests * Changed test case order within functions to check for access error returned for test cases involving both input and access error | * Add pytest.fixture to channels tests to avoid repeat code ie clear\_v1 * Forgot to add auth\_register to channels\_tests * Add channel\_details to channels\_tests so ch\_id returned and used instead of assumed channel number in order to keep channels\_tests blackbox |
| 6 March | Alex  Alexander  Emil  Chris | * Coverage report showed lines of code not used in files channel\_test.py and channel.py * Fixed channel\_messages function test for invalid index | * Check leaderboard * Pray |
| 11 March | Alex  Alexander  Emil  Chris | * Need to return token for functions before * Token prob a hashed u\_id * Don’t need to change function name, can refer to it by route * Remember to check coverage % when reviewing merge requests * Replace u\_id with token, token is to check caller of function (if valid?) * Write token like u\_id, add at end of data store? * Pull from iteration1fix branch instead of master | * Fix up existing functions to pass pipeline and pylint * Each person fixes up the function they did before * Actually use the issues board now * Change the tests to include tokens * Alex works on auth * Keep token as int, later change to string * Later maybe make token.py containing token function? * Make new branches ending with \_v2 * Meet next mon? |
| Pretty much all stand-ups were asynchronous using discord chat (sometimes voice chat)  Discord screenshots linked below with dates  Introducing discord names:   * Alex ‘Alexyee’ * Alexander ‘gn’ * Emil ‘Lime’ * Chris ‘Schmuck’ * Adrian ‘adr’ | | | |
| **Week 5** | | | |
| 16 March | Alex  Emil  Alexander | * Alex implementing token and password hash (jwt)   <https://prnt.sc/MAJHB6ewLhBn>   * Alex implements server routes and save() for data persistence | * Everyone tokenises all the functions that they did from iter1 |
| 18 March | Alex  Emil  Chris | * Alex being a chad doing all the function server tests <https://prnt.sc/cgeUvUVJc37x> * Emil assigning who’s implementing what function * Alex making token valid checker and a session list inside each user <https://prnt.sc/fInOsva3kJS0> | * Emil does dm and channels * Chris does channel * Alexander does dm and channel * Alex does auth (finished) and users and helps out everyone really |
| 20 March | Alex  Emil  Alexander | * Chris pulling master changes into channel branch <https://prnt.sc/iSNnmHejjqvR> * Reassigning leftover functions * Realising that Adrian has joined us (my bad) | * Work on dm and user on channel branch or new ones |
| **Week 6** | | | |
| 22 March | Alex  Emil  Chris | * Emil and Alex fix route functions for channels <https://prnt.sc/FS5bcXRxpZnH> * Alex fixing server routes for get requests to use params not json body for input <https://prnt.sc/5vBaymLQcyUx> | * Emil merge channels into master * Assigning leftover functions (user, dm, admin) <https://prnt.sc/2IGAVELO4c6j> |
| 24 March | Alex  Alexander  Emil  Chris | * Alex and Alexander improve coverage for dm functions (eg dm/permission) <https://prnt.sc/9_IzPRQn5o9Z> * Alexander and Adrian implement token checking for users functions * <https://prnt.sc/-fhrJSEWj14m> | * Admin functions need to be finished (Chris and Alex) * Emil help finish dm functions * Emil thought about having valid\_token checker return u\_id so don’t lose coverage when using next() function with for loop to find u\_id. * <https://prnt.sc/mgOBdp4l1Mho> |
| 25 March (26 in the early morning) | Alex  Chris  Adrian  Emil | * Alex finishes admin remove and permissions functions * Chris helps Adrian on user tests <https://prnt.sc/hH5qKvB7R9ha> (Schmuck - Chris) * Alexander and Emil Improve coverage for helper functions <https://prnt.sc/64YnM3o0Diar> * Chris improve coverage and fix tests for channel functions<https://prnt.sc/xsU54fw5N_5X> * Alex makes new generation id for dms with Emil * Alex fixes u\_id generator to have unique id every time so no same id with removed and existing users <https://prnt.sc/buFOeU4zF5Q3> | * Adrian finishing user tests * Alex improve coverage, at 70% * Fix server routes for users |
| 26 March | Alex  Alexander  Adrian  Emil | * Alex and Emil fixing user function tests with Adrian * <https://prnt.sc/a9S9lGDGOZpX> (Lime - Emil) * Alexander help implement removed\_users feature in user/profile * <https://prnt.sc/fVqw0JsUwpv0> (gn - Alexander) | * <https://prnt.sc/KEnli_x_aBXz> * Adrian push changes for user functions into master * Alex improve coverage, currently at 90% |
| 27 March | Alex  Alexander  Emil  Adrian | * <https://prnt.sc/1zkOSECZ2M_z> (Alexyee – Alex, gn – Alexander) * Changing global owner and not a channel member to global owner and not a channel owner check in ‘channel\_addowner’ * <https://prnt.sc/fhc5x1qfIs0v> - (adr - Adrian) * Improve coverage to 99% * Chris submits the iteration, xd | * Testing code on frontend interface * Check leaderboard * Pray   Here’s the discord: <https://discord.gg/WQbAvs3nyd> |
| **Week 7** | | | |
| 1st April | Alex  Alexander  Emil  Adrian  Chris | * Assigned new functions for everyone * Alex test email function in password reset * Alexander suggests including a list of messages and (a list of?) finish times in each channel for the standup function * Alex finishes missing dm edit function | * Alex does user stats and auth password reset * Alexander does standup * Chris and Emil does message * Adrian does notifications, search and user profile |
| 3rd April | Alex  Alexander  Adrian | * Alexander and Adrian starts discussing on using threading to implement sendlater and standup for the time feature * Alex fixes up iter2 functions to make coverage 100 except for auth ones. | * Testing for new functions need to be done |
| **Week 9** | | | |
| 15th April | Alex  Adrian  Alexander  Chris | * Alex worked on stats * Need to incorporate stats in message share and sendlater by Chris * Adrian working on the report | * Need to test coverage |